MULTI-OUTLET RESTAURANT CHAIN

LOW-LEVEL DESIGN DOCUMENT

Multi-Outlet Restaurant Sales & Customer Analytics System

| Document Type Low-Level Design (LLD) | Version v1.0 ¦ June 2025 |
| --- | --- |
| Classification Internal — Confidential | Division Analytics & BI Division |

PROJECT TEAM

| Team Member | Role | Primary Responsibility |
| --- | --- | --- |
| Pushpkar Roy | Team Lead | Data Cleaning & Pipeline Orchestration |
| Raj Rathor | Data Analyst | SQL Joins, Integration & Business Queries |
| Ranjit Alawe | Data Analyst | SQL Joins, EDA & Pattern Discovery |
| All Members | Full Team | Blueprint, Dashboard & Live Deliverables |

© 2025 Restaurant Chain Management — Analytics & BI Division

# 01 — Project Overview

This Low-Level Design (LLD) document is a direct technical extension of the High-Level Design (HLD) for the Multi-Outlet Restaurant Sales & Customer Analytics System. While the HLD defined the system architecture, database schema, and KPI framework, this LLD specifies the exact execution steps, code logic, SQL queries, tool configurations, and team responsibilities required to bring the analytics system to life.

## 1.1  Business Context

The restaurant chain operates 50+ outlets across 10 major cities processing thousands of daily transactions across Dine-in, Takeaway, and Online Delivery channels. The data spans 3 years (Jan 2022 – Dec 2024) across 8 relational source tables totaling 390,000+ rows. This LLD converts those raw data assets into a fully functional analytics product.

## 1.2  LLD Scope

- Step-by-step data cleaning logic in Python (Phase 1)

- SQL join strategy and integration queries (Phase 2)

- Analytical blueprint and KPI derivation logic (Phase 3)

- Live dashboard and Power Query report design (Phase 4)

- End-to-end automated data pipeline (Phase 5)

## 1.3  Team Roles at a Glance

| Name | Role | LLD Ownership |
| --- | --- | --- |
| Pushpkar Roy | Team Lead | Phase 1: Data Cleaning (Python) + Pipeline Design |
| Raj Rathor | Data Analyst | Phase 2: SQL Joins, Table Integration & Business Query Logic |
| Ranjit Alawe | Data Analyst | Phase 2: SQL Joins, EDA Discovery & Statistical Summaries |
| All Members | Full Team | Phase 3–5: Blueprint, Dashboards, Power Query, Pipeline |

| PHASE 01 | Data Cleaning & Preparation Owner: Pushpkar Roy (Team Lead) ¦ Tool: Python 3.x + pandas |
| --- | --- |

# 02 — Phase 1: Data Cleaning

The raw CSV dataset contains known quality issues identified in the HLD (nulls, casing errors, date format inconsistencies, invalid numeric values, duplicates, and whitespace padding). Pushpkar Roy, as Team Lead, owns this phase end-to-end. All cleaning logic is written in Python using the pandas library with a clean, step-by-step approach.

## 2.1  Environment Setup

Install required libraries before starting:

pip install pandas openpyxl xlsxwriter # Python 3.8+ recommended

## 2.2  Step-by-Step Cleaning Logic

### Step 1 — Load All CSV Files

import pandas as pd import re # Load all 8 source tables customers = pd.read_csv('customers.csv') outlets = pd.read_csv('outlets.csv') menu_items = pd.read_csv('menu_items.csv') orders = pd.read_csv('orders.csv') order_items = pd.read_csv('order_items.csv') delivery = pd.read_csv('delivery.csv') feedback = pd.read_csv('feedback.csv') promotions = pd.read_csv('promotions.csv')

### Step 2 — Quick Audit (Know Your Data First)

Before cleaning, always audit first. This reveals exactly what needs to be fixed:

def audit(df, name): print(f"\n=== {name} ===") print(df.shape) # rows, columns print(df.isnull().sum()) # null counts per column print(df.dtypes) # data types for df, name in [(customers,'customers'),(orders,'orders'), (delivery,'delivery'),(feedback,'feedback')]: audit(df, name)

### Step 3 — Remove Exact Duplicate Rows

# Drop exact duplicate rows from all tables customers = customers.drop_duplicates() orders = orders.drop_duplicates() order_items = order_items.drop_duplicates() delivery = delivery.drop_duplicates()

### Step 4 — Standardize Text Casing

# Standardize: Male/MALE/male → Male customers['gender'] = customers['gender'].str.strip().str.title() customers['loyalty_tier'] = customers['loyalty_tier'].str.strip().str.title() orders['order_type'] = orders['order_type'].str.strip().str.title() orders['payment_method'] = orders['payment_method'].str.strip().str.title() delivery['status'] = delivery['status'].str.strip().str.title()

### Step 5 — Fix Date Formats (ISO 8601)

# Convert all date columns to YYYY-MM-DD orders['order_date'] = pd.to_datetime(orders['order_date'], dayfirst=True, errors='coerce') delivery['pickup_time'] = pd.to_datetime(delivery['pickup_time'], errors='coerce') delivery['delivery_time'] = pd.to_datetime(delivery['delivery_time'], errors='coerce') customers['signup_date'] = pd.to_datetime(customers['signup_date'], errors='coerce') # errors='coerce' turns unparseable dates into NaT (safe)

### Step 6 — Handle Invalid Numeric Values

# Replace negative or zero prices/quantities with NaN import numpy as np order_items.loc[order_items['quantity'] <= 0, 'quantity'] = np.nan menu_items.loc[menu_items['price'] <= 0, 'price'] = np.nan delivery.loc[delivery['distance_km'] < 0, 'distance_km'] = np.nan # Fill missing numeric values with column median (safe imputation) order_items['quantity'] = order_items['quantity'].fillna(order_items['quantity'].median()) delivery['distance_km'] = delivery['distance_km'].fillna(delivery['distance_km'].median())

### Step 7 — Handle Missing Values (Non-Numeric)

# Fill text nulls with 'Unknown' placeholder customers['phone'] = customers['phone'].fillna('Unknown') customers['email'] = customers['email'].fillna('Unknown') feedback['comments'] = feedback['comments'].fillna('No Comment') orders['promo_code'] = orders['promo_code'].fillna('No Promo') # Fill rating nulls with median rating for col in ['food_rating','service_rating','overall_rating']: feedback[col] = feedback[col].fillna(feedback[col].median())

### Step 8 — Validate & Fix Email / Phone Formats

# Flag invalid emails (missing @) for review def is_valid_email(email): if email == 'Unknown': return True return bool(re.match(r'^[\w.-]+@[\w.-]+\.\w+$', str(email))) customers['email_valid'] = customers['email'].apply(is_valid_email) invalid_emails = customers[customers['email_valid'] == False] print(f"Invalid emails found: {len(invalid_emails)}")

### Step 9 — Standardize Boolean Columns

# Map Yes/True/1/y → 1 and No/False/0/n → 0 bool_map = {'yes':1,'true':1,'1':1,'y':1,'no':0,'false':0,'0':0,'n':0} def clean_bool(val): return bool_map.get(str(val).lower().strip(), np.nan) menu_items['is_available'] = menu_items['is_available'].apply(clean_bool)

### Step 10 — Export Clean Dataset

# Save all cleaned tables to CSV customers.to_csv('clean_customers.csv', index=False) orders.to_csv('clean_orders.csv', index=False) order_items.to_csv('clean_order_items.csv', index=False) delivery.to_csv('clean_delivery.csv', index=False) feedback.to_csv('clean_feedback.csv', index=False) menu_items.to_csv('clean_menu_items.csv', index=False) print("All tables exported successfully.")

## 2.3  Cleaning Summary Checklist

| # | Cleaning Step | Tables Affected | Owner |
| --- | --- | --- | --- |
| 1 | Load & audit all 8 CSV files | All 8 tables | Pushpkar Roy |
| 2 | Drop exact duplicate rows | customers, orders, order_items, delivery | Pushpkar Roy |
| 3 | Standardize text casing (title case + trim) | customers, orders, delivery | Pushpkar Roy |
| 4 | Convert all dates to ISO 8601 (YYYY-MM-DD) | orders, delivery, customers | Pushpkar Roy |
| 5 | Replace invalid numerics (<= 0) with NaN | order_items, menu_items, delivery | Pushpkar Roy |
| 6 | Impute numeric nulls with column median | order_items, delivery | Pushpkar Roy |
| 7 | Fill text nulls with 'Unknown' / 'No Promo' | customers, orders, feedback | Pushpkar Roy |
| 8 | Validate email format with regex; flag invalids | customers | Pushpkar Roy |
| 9 | Map boolean variants to 1/0 integer | menu_items | Pushpkar Roy |
| 10 | Export all cleaned tables to CSV | All 8 tables | Pushpkar Roy |

| PHASE 02 | SQL Integration & Discovery Owners: Raj Rathor & Ranjit Alawe ¦ Tool: SQL (PostgreSQL / MySQL) |
| --- | --- |

# 03 — Phase 2: SQL Joins & Data Integration

After the cleaned CSVs are produced by Pushpkar Roy, Raj Rathor and Ranjit Alawe load them into a relational database and build the integrated analytical layer using SQL. Their work is split into two workstreams: integration joins (Raj) and business discovery queries (Ranjit).

## 3.1  Load Cleaned CSVs into Database

Import all cleaned CSV files into the target database (PostgreSQL or MySQL):

-- Step 1: Create database CREATE DATABASE restaurant_analytics; -- Step 2: Import each cleaned CSV (use your DB import tool or COPY command) -- PostgreSQL example: COPY customers FROM 'clean_customers.csv' CSV HEADER; COPY orders FROM 'clean_orders.csv' CSV HEADER; COPY order_items FROM 'clean_order_items.csv' CSV HEADER; COPY delivery FROM 'clean_delivery.csv' CSV HEADER; COPY feedback FROM 'clean_feedback.csv' CSV HEADER; COPY menu_items FROM 'clean_menu_items.csv' CSV HEADER; COPY outlets FROM 'clean_outlets.csv' CSV HEADER; COPY promotions FROM 'clean_promotions.csv' CSV HEADER;

## 3.2  Raj Rathor — Core Integration Joins

Raj builds the master analytical view by joining all 8 tables into a single query-ready layer:

### Join 1 — Full Order Master View

-- Master view: orders + customer + outlet + promotion CREATE VIEW vw_order_master AS SELECT o.order_id, o.order_date, o.order_type, -- Dine-in / Takeaway / Online o.payment_method, o.total_amount, o.discount_amount, o.net_amount, o.order_status, c.customer_id, c.customer_name, c.loyalty_tier, c.city AS customer_city, ot.outlet_id, ot.outlet_name, ot.city AS outlet_city, p.promo_type, p.discount_percent FROM orders o LEFT JOIN customers c ON o.customer_id = c.customer_id LEFT JOIN outlets ot ON o.outlet_id = ot.outlet_id LEFT JOIN promotions p ON o.promo_code = p.promo_code;

### Join 2 — Order Line Items with Menu Details

-- Item-level view for menu performance analysis CREATE VIEW vw_item_sales AS SELECT oi.order_id, oi.item_id, m.item_name, m.category, m.price AS unit_price, m.cost AS unit_cost, oi.quantity, oi.subtotal, (m.price - m.cost) * oi.quantity AS gross_margin FROM order_items oi INNER JOIN menu_items m ON oi.item_id = m.item_id;

### Join 3 — Delivery Performance View

-- Delivery + order + customer for delivery analytics CREATE VIEW vw_delivery_analytics AS SELECT d.delivery_id, d.order_id, d.partner_name, d.agent_id, d.status AS delivery_status, d.distance_km, d.delivery_rating, TIMESTAMPDIFF(MINUTE, d.pickup_time, d.delivery_time) AS delivery_mins, o.outlet_id, o.total_amount, c.loyalty_tier FROM delivery d INNER JOIN orders o ON d.order_id = o.order_id LEFT JOIN customers c ON o.customer_id = c.customer_id;

## 3.3  Ranjit Alawe — Business Discovery Queries

Ranjit runs analytical SQL queries on the integrated views to uncover insights across all KPI domains:

### Query 1 — Revenue by Outlet (Top Performers)

SELECT outlet_name, outlet_city, COUNT(order_id) AS total_orders, SUM(net_amount) AS total_revenue, ROUND(AVG(net_amount),2) AS avg_order_value FROM vw_order_master WHERE order_status = 'Completed' GROUP BY outlet_name, outlet_city ORDER BY total_revenue DESC LIMIT 10;

### Query 2 — Customer Loyalty Tier Analysis

SELECT loyalty_tier, COUNT(DISTINCT customer_id) AS customer_count, SUM(net_amount) AS total_spend, ROUND(AVG(net_amount),2) AS avg_order_value, COUNT(order_id) AS total_orders FROM vw_order_master GROUP BY loyalty_tier ORDER BY total_spend DESC;

### Query 3 — Top 10 Best-Selling Menu Items

SELECT item_name, category, SUM(quantity) AS total_qty_sold, SUM(subtotal) AS total_revenue, SUM(gross_margin) AS total_margin FROM vw_item_sales GROUP BY item_name, category ORDER BY total_qty_sold DESC LIMIT 10;

### Query 4 — Delivery Partner Performance

SELECT partner_name, COUNT(delivery_id) AS total_deliveries, ROUND(AVG(delivery_mins),1) AS avg_delivery_mins, ROUND(AVG(delivery_rating),2) AS avg_rating, SUM(CASE WHEN delivery_status = 'Delivered' THEN 1 ELSE 0 END) * 100.0 / COUNT(delivery_id) AS success_rate_pct FROM vw_delivery_analytics GROUP BY partner_name ORDER BY success_rate_pct DESC;

### Query 5 — Monthly Revenue Trend

SELECT DATE_FORMAT(order_date, '%Y-%m') AS month, COUNT(order_id) AS orders, SUM(net_amount) AS net_revenue, SUM(discount_amount) AS total_discounts FROM vw_order_master WHERE order_status = 'Completed' GROUP BY DATE_FORMAT(order_date, '%Y-%m') ORDER BY month;

| PHASE 03 | Analytical Blueprint Owner: All Team Members ¦ Based on: Data + Business Problem |
| --- | --- |

# 04 — Phase 3: Analytical Blueprint

With the cleaned data and integrated SQL views in place, the full team collaborates to design the analytical blueprint — the master plan that maps each business problem to a specific analysis, visualization, and recommendation.

## 4.1  Business Problem → Analysis Mapping

| Business Problem | Analysis Approach | KPI / Output | Owner |
| --- | --- | --- | --- |
| No Revenue Visibility | Monthly revenue trend line + outlet ranking bar chart | Daily / Monthly Revenue | All Members |
| Outlet Performance Blind Spot | Rank outlets by revenue, AOV, footfall & rating | Outlet Ranking Table | Raj Rathor |
| No Customer Intelligence | Loyalty tier segmentation + CLV calculation | CLV, Churn Rate, Tier Split | Ranjit Alawe |
| Menu Optimization Gap | Best/worst items by qty sold, revenue & margin | Top 10 / Bottom 5 Items | All Members |
| Delivery Performance Issues | Partner benchmark: speed, rating, success rate | On-Time Rate, Avg ETA | Raj Rathor |
| Promotion ROI Unknown | Revenue with vs without promo code comparison | Promo ROI %, Redemption Rate | Ranjit Alawe |
| Customer Retention Gap | Repeat purchase rate + frequency decay analysis | Churn Flag, Retention Rate | All Members |

## 4.2  Analytical Domains & Expected Insights

### Domain A — Revenue Analytics

- Total and monthly revenue trend for Jan 2022 – Dec 2024

- Revenue split by payment method (Cash, Card, UPI, Online)

- Gross revenue vs net revenue after discounts

- City-wise revenue contribution and growth rate

### Domain B — Customer Segmentation

- Bronze / Silver / Gold / Platinum tier breakdown by count and spend

- Customer Lifetime Value (CLV) = Avg Order Value × Purchase Frequency

- Churn flag: customers with no orders in last 90 days

- Top 100 high-value customers for VIP retention targeting

### Domain C — Menu Performance

- Top 10 items by quantity sold and by revenue generated

- Bottom 5 items flagged for potential menu removal

- Category-wise revenue contribution (Starters, Mains, Drinks, Desserts)

- Item margin = (Price – Cost) / Price × 100

### Domain D — Outlet Performance

- Revenue ranking of all 50+ outlets

- Average Order Value and footfall count per outlet

- Cancellation rate and customer satisfaction score per outlet

- Underperforming outlets: below 70th percentile on revenue AND rating

### Domain E — Delivery Performance

- Average delivery duration per partner and city

- On-time delivery rate (delivered within 45 minutes threshold)

- Partner-wise success rate: Delivered vs Failed vs Cancelled

- Correlation between delivery rating and order repeat rate

| PHASE 04 | Live Work — Dashboard & Power Query Owner: All Team Members ¦ Tools: Python (matplotlib/seaborn) + Power Query (Excel/Power BI) |
| --- | --- |

# 05 — Phase 4: Live Dashboards & Power Query

The full team collaborates to build live, interactive deliverables from the cleaned and integrated dataset. Two parallel workstreams run simultaneously: Python visualizations for EDA and static reporting, and Power Query for dynamic Excel/Power BI dashboards.

## 5.1  Python Visualization Layer

Using matplotlib and seaborn, the team produces publication-ready charts embedded in the final report:

### Chart Set A — Revenue Trends (All Members)

import matplotlib.pyplot as plt import seaborn as sns # Monthly Revenue Trend Line Chart monthly = orders.groupby(orders['order_date'].dt.to_period('M'))['net_amount'].sum() plt.figure(figsize=(14,5)) monthly.plot(kind='line', marker='o', color='#1B3A6B') plt.title('Monthly Net Revenue — Jan 2022 to Dec 2024') plt.xlabel('Month'); plt.ylabel('Revenue (INR)') plt.tight_layout(); plt.savefig('revenue_trend.png', dpi=150)

### Chart Set B — Top 10 Outlets Bar Chart

# Top 10 Outlets by Revenue — Horizontal Bar Chart top_outlets = orders.groupby('outlet_id')['net_amount'].sum().nlargest(10) plt.figure(figsize=(10,6)) top_outlets.sort_values().plot(kind='barh', color='#E8670D') plt.title('Top 10 Outlets by Net Revenue') plt.tight_layout(); plt.savefig('top_outlets.png', dpi=150)

## 5.2  Power Query Setup — Excel / Power BI

Power Query connects directly to the cleaned CSV files and builds auto-refreshing pivot tables and dashboards without manual copy-pasting.

### Power Query Step-by-Step

- Open Excel or Power BI → Data → Get Data → From Text/CSV

- Load clean_orders.csv, clean_customers.csv, and clean_menu_items.csv

- In Power Query Editor: verify data types (date, number, text columns)

- Add calculated column: Net_Margin = Total_Amount - Discount_Amount

- Add date columns: Year, Month, Week from order_date using 'Add Column → Date'

- Close & Apply → data lands in data model

- Build Pivot Tables: Revenue by Month, Revenue by Outlet, Items by Category

- Insert Slicers for: City, Order Type, Loyalty Tier, Date Range

- Format with restaurant brand colours (navy #1B3A6B, orange #E8670D)

- Save as .xlsx for sharing or publish to Power BI Service

## 5.3  Dashboard Layout Blueprint

| Dashboard Tab 1 | Dashboard Tab 2 | Dashboard Tab 3 |
| --- | --- | --- |
| Revenue Overview • Monthly trend line • Revenue by city • Payment method donut | Customer Intelligence • Loyalty tier bar chart • CLV ranking table • Churn rate KPI card | Menu & Delivery • Top 10 items table • Category revenue • Partner benchmark |

| PHASE 05 | Automated Data Pipeline Owner: All Team Members ¦ Tools: Python Scheduler + SQL Views |
| --- | --- |

# 06 — Phase 5: Automated Data Pipeline

To make the analytics system sustainable and repeatable, the team designs a simple end-to-end data pipeline that can be re-run automatically whenever new data arrives. This pipeline automates all steps from raw CSV ingestion to dashboard refresh.

## 6.1  Pipeline Architecture

| Step | Stage | Action | Tool |
| --- | --- | --- | --- |
| 1 | Raw Data Ingestion | Load all 8 CSV files into Python | pandas.read_csv() |
| 2 | Data Cleaning | Run all 10 cleaning steps automatically | Python (Phase 1 script) |
| 3 | Export Clean CSVs | Save cleaned tables to /output/ folder | pandas.to_csv() |
| 4 | Database Load | Import clean CSVs into SQL database | SQL COPY / INSERT |
| 5 | View Refresh | Rebuild all 3 analytical views | SQL CREATE OR REPLACE VIEW |
| 6 | KPI Export | Export KPI summary tables to Excel | pandas + openpyxl |
| 7 | Dashboard Refresh | Power Query auto-refreshes from updated CSV | Power Query Refresh All |
| 8 | Log & Notify | Print run summary with row counts & errors | Python logging module |

## 6.2  Pipeline Master Script

# pipeline.py — Run this file to execute the full pipeline import pandas as pd, numpy as np, logging, os, re from datetime import datetime logging.basicConfig(level=logging.INFO, format='%(asctime)s — %(message)s') def run_pipeline(): logging.info("STEP 1: Loading raw CSV files...") orders = pd.read_csv('data/raw/orders.csv') customers = pd.read_csv('data/raw/customers.csv') # ... load remaining tables ... logging.info("STEP 2: Running cleaning steps...") orders = orders.drop_duplicates() orders['order_date'] = pd.to_datetime(orders['order_date'], dayfirst=True, errors='coerce') orders['order_type'] = orders['order_type'].str.strip().str.title() # ... run all cleaning steps ... logging.info("STEP 3: Exporting clean CSVs...") os.makedirs('data/clean', exist_ok=True) orders.to_csv('data/clean/clean_orders.csv', index=False) customers.to_csv('data/clean/clean_customers.csv', index=False) logging.info(f"Pipeline complete. Orders: {len(orders)} rows") if __name__ == '__main__': run_pipeline()

## 6.3  Folder Structure

restaurant_analytics/ ├── data/ │ ├── raw/ # Original 8 CSV files │ └── clean/ # Cleaned CSVs (output of pipeline) ├── scripts/ │ ├── pipeline.py # Master pipeline script │ └── charts.py # All matplotlib charts ├── sql/ │ └── views.sql # All CREATE VIEW statements ├── dashboard/ │ └── report.xlsx # Power Query Excel dashboard └── docs/ ├── HLD.docx └── LLD.docx # This document

# 07 — Project Timeline & Milestones

| Week | Phase | Deliverable | Owner | Status |
| --- | --- | --- | --- | --- |
| 1 | Phase 1 — Cleaning | Cleaned CSVs + Cleaning Report | Pushpkar Roy | In Progress |
| 2 | Phase 2 — SQL Integration | SQL Views + Business Queries | Raj & Ranjit | Planned |
| 3 | Phase 3 — Blueprint | KPI Mapping Document + EDA Report | All Members | Planned |
| 4 | Phase 4 — Live Work | Python Charts + Power Query Dashboard | All Members | Planned |
| 5 | Phase 5 — Pipeline | Pipeline Script + Folder Structure | All Members | Planned |
| 6 | Final Delivery | Executive Summary + Presentation | All Members | Planned |

# 08 — Document Control

| Prepared By | Reviewed By | Version | Date |
| --- | --- | --- | --- |
| Analytics Team | Pushpkar Roy (TL) | v1.0 | June 2025 |

© 2025 Restaurant Chain Management — Analytics & BI Division. All rights reserved.

Confidential — Internal Use Only